# UAT Progress Report for Personal Expense Tracker

1. **UAT Objective**
   * **Goal**: Ensure the Personal Expense Tracker meets end-user requirements for functionality, ease of use, and reliability.
   * **Scope**: Test core features such as expense tracking, data persistence, data visualization, and usability of the user interface.
2. **Testing Phases**
   * **Phase 1**: Initial user feedback on basic functionality (expense entry, editing, deletion).
   * **Phase 2**: Evaluation of data visualization features (expense chart accuracy, summary calculations).
   * **Phase 3**: Comprehensive testing of form validation, data consistency, and user interface responsiveness.
3. **Current Status**
   * **Phase 1**: Completed. Users successfully entered, edited, and deleted expenses without issues. Minor feedback received on improving validation error messages.
   * **Phase 2**: Completed. Users confirmed the expense chart updates accurately with changes in data and displays correct monthly totals.
   * **Phase 3**: Ongoing. Users are testing validation features and responsiveness across different devices. Early feedback indicates the need for improved filtering options in the expense list.
4. **User Feedback Summary**
   * **Ease of Use**: Users find the application intuitive, with simple navigation and clear instructions.
   * **Data Visualization**: Positive feedback on chart readability and summary features. Users suggested adding more filter options to enhance data analysis.
   * **Data Persistence**: Users report consistent data retention across sessions; no issues with localStorage functionality.
5. **Next Steps**
   * **Additional Filter Options**: Plan to enhance the expense list with sorting and filtering based on user feedback.
   * **Completion of Phase 3**: Finalize testing on mobile devices and validate all responsive elements.
   * **Documentation**: Update user guides based on UAT results to incorporate any final usability improvements.